GitHub Governance Intelligence Platform

Proposal for Discussion

| Objective | Convert stored GitHub Enterprise audit logs into actionable governance visibility for platform, product, and compliance stakeholders. |
| --- | --- |
| Core Idea | Build a read-only intelligence layer that normalizes audit events, tracks pipeline health, classifies governance events, enables dashboards/reports, and later supports controlled AI-assisted investigation. |
| Boundary | Do not duplicate Chronicle/SOC security detections such as broker bypass. Chronicle remains the owner of security alerts and incident response. |
| MVP Outcome | A 4–6 week MVP with audit pipeline health, governance overview, repo drilldown, and automated evidence/reporting views. |

# 1. Why This Matters

GitHub audit logs are already stored securely, but raw logs are difficult for product/platform teams to use directly.

Chronicle can own security detections and incident workflows; the GitHub platform team can own governance visibility, data quality, and self-service investigation context.

Managers and product owners need faster answers to questions like: who changed access, which repos had risky governance changes, and whether audit-log ingestion is healthy.

This turns recent audit-log migration work from a compliance plumbing task into a visible platform capability.

# 2. Proposed Product Scope

| Phase | What We Build | Primary Value |
| --- | --- | --- |
| Phase 1: Audit Log Pipeline | Ingest, deduplicate, normalize, enrich, and monitor audit-log data quality. | Trusted data foundation; visibility into freshness, duplicates, parse failures, and missing windows. |
| Phase 2: Governance Classification | Classify events such as admin access changes, external collaborators, repo visibility changes, branch protection changes, and audit stream health events. | Governance intelligence without duplicating security alerting. |
| Phase 3: Dashboards + Reports | Grafana dashboards for pipeline health, governance overview, repo drilldown, and evidence/report exports. | Self-service visibility for PO, manager, compliance, and platform stakeholders. |
| Phase 4: AI Assistant | Controlled assistant over approved APIs to summarize risky changes, explain alerts, and generate timelines with event citations. | Faster investigations and reporting, without free-form access to raw logs. |

# 3. 4–6 Week MVP

Read-only MVP; no GitHub write actions and no security incident creation.

Five starter governance categories: admin/owner access changes, external collaborator additions, repository visibility changes, branch protection changes, and audit stream health/configuration changes.

Two initial dashboards: Audit Pipeline Health and Governance Overview.

One drilldown flow: select organization/repository and view recent governance events, risk reasons, and event timeline.

One report: weekly privileged access and repository governance evidence report.

# 4. Dashboard Concept

Concept mockup: Governance Overview Dashboard for product/platform stakeholders.

# 5. Data Needed

| Data | Why Needed |
| --- | --- |
| GitHub audit log events | Base event stream: action, actor, timestamp, org, repo, target user/team, metadata. |
| Pipeline metadata | Source file, ingest time, parse status, duplicate hash, event lag, missing windows. |
| Repository metadata | Owner team, application, business unit, criticality, production/sensitive flag. |
| User/team mapping | Internal identity, active/inactive status, team membership, privileged role context. |
| Chronicle/security boundary inputs | Know which detections already exist and where security escalation should remain with Chronicle/SOC. |

# 6. Stakeholder Value

| Stakeholder | Value |
| --- | --- |
| Product Owner | Visible product capability: governance dashboards, adoption metrics, evidence reports, and roadmap for AI-assisted investigation. |
| Manager | Turns audit-log migration into a cross-functional platform maturity initiative with measurable impact. |
| Compliance/Audit | Faster evidence generation for privileged access, repo visibility, branch protection, and audit stream continuity. |
| GitHub Platform Team | Self-service investigation views reduce repeated manual queries and improve operational transparency. |
| Chronicle/Security | Clear separation: security alerts remain in Chronicle; platform layer adds context, data quality, and governance reporting. |

# 7. Success Metrics

Reduce time to answer common audit questions from hours to minutes.

Automate weekly/monthly governance evidence reports.

Track audit ingestion freshness, duplicate rate, parse failure rate, and missing data windows.

Enable self-service drilldowns by org/repo/user for approved stakeholders.

Measure adoption through dashboard views, report downloads, and reduction in ad-hoc audit-log queries.

# 8. Questions for Manager Discussion

Which audit-log questions do product/platform/compliance stakeholders repeatedly ask today?

What exactly does Chronicle already own for broker bypass and other GitHub security detections?

Can we define this as governance intelligence rather than security alerting to avoid overlap?

Do we have access to raw or parsed audit events and the required repo/user ownership metadata?

Would a 4–6 week read-only MVP with two dashboards and one evidence report be worth validating with stakeholders?